# Group Status report

Group: **B4 – The Brogrammers**

Members: **Nick Buchert, Dan Zellmer, Logan Connolly, Dustin Balcerowski, Spencer Leutermann**

Last Update: **02/021/2018**

|  |
| --- |
| Report as of 02/05/2018 by Nick Buchert  Group accomplishments for current week:   * Collective vision of the project * Started story elicitation * Completed readme.txt   Group goals for upcoming week:   * Finish and revise stories * Brainstorm and design the UI * Assign release numbers and priority   Issues:   * None |
| Report as of 02/12/2018 by Nick Buchert  Group accomplishments for current week:   * Finished paired team spikes over the weekend * Collective vision of the UI and behavior of the software * Finished story book and acceptance criteria   Group goals for upcoming week:   * Complete the main project UI with knowledge from spikes * Review and update design level class diagram * Assign new team leader for next release   Issues:   * I was out of town when we were planning on meeting over the weekend, so we had to arrange for a different meeting time to accommodate my absence. |
| Report as of 2/19/2018 by Dustin Balcerowski  Group accomplishments for current week:   * Wrap up and complete Release 0 * Complete required documentation * Brainstorm Class Design   Group goals for upcoming week:   * Develop Classes and Unit Tests for corresponding Classes * Review and Update Design Level Class Diagram * Continue development of overall project   Issues:   * None |
| Report as of 2/26/2018 by Dustin Balcerowski  Group accomplishments for current week:   * Recreated our project in C# * Continued class development and testing * Partially redesigned the Admin Form based on our opinions on usability   Group goals for upcoming week:   * Continue to develop Classes and Unit Tests for corresponding Classes * Focus more on programming the controller classes to communicate with UI and domain level classes * Review and Update Design Level Class Diagram * Continue development of overall project   Issues:   * None |
| Report as of 3/12/2018 by Logan Connolly  Group accomplishments for current week:   * Reworking of some UI elements * Started on the Feedback and Payment UI   Group goals for upcoming week:   * Make all UI elements scale with the application size * Finish Feedback and Payment UI * Print receipt to a text file   Issues:   * Getting the elements to scale correctly. |
| Report as of 3/19/2018 by Logan Connolly  Group Accomplishments for current week:   * Reworked more UI elements * Payment UI design finished * Started making order class work correctly   Group goals for upcoming week:   * Finish payment and feedback UI * Finish implementing order class with rest of program * Print receipt to text file   Issues:   * None |
| Report as of 3/26/18 by Logan Connolly  Group Accomplishments for current week:   * Feedback and payment cleaned and finished * Continuing on order class usability * Cleaning UI   Group goals for upcoming week:   * Clean for release   Issues:   * None |
| Report as of 4/09/18 by Daniel Zellmer  Group Accomplishments for the current week:   * Updated relevant documentation * Completed tests for 100% coverage for policy and domain classes * Cleaned interface for demonstration.   Group goals for the upcoming week:   * Create prototype for chef order viewer * Clean and improve UI for order form * Develop a method for transferring orders from order form to chef order viewer   Issues:   * None |
| Report as of 4/16/18 by Daniel Zellmer  Group Accomplishments for the current week:   * Created prototype UI for kitchen screen * Dynamically resized UI elements for proper alignment * Added current orders to SQL functionality   Group goals for the upcoming week:   * Improve overall look of the UI * Integrate kitchen form into overall system * Fully implement current order queue for kitchen form   Issues:   * UI flashes during use |
| Report as of 4/23/18 by Daniel Zellmer  Group Accomplishments for the current week:   * Completed kitchen portion of our interface. * Added new tests for kitchen controller * Improved order form UI * Implemented command pattern * Integrated SQL functionality into our order viewing for the kitchen UI   Group goals for the upcoming week:   * Polish UI for demonstration * Edit class diagram * Fix major outstanding bugs   Issues:   * Panel redrawing caused a roadblock in the improvement of our UI. |
| Report as of 4/30/18 by Spencer Leutermann  Group Accomplishments for the current week:   * Cleaning bugs for the release * Documentation for the release * UI polish * Last minute additions(description)   Group goals for the upcoming week:   * Finish ethics presentation * Comment data level classes * Design flaw on admin side(fix) * Rework command pattern   Issues:   * Option toggling caused unforeseen complications with processing the order. |
| Report as of 5/7/18 by Spencer Leutermann  Group Accomplishments for the current week:   * Cleaning bugs for the release * Documentation for the release * Commenting * Ground Rules * Test Coverage Document   Group goals for the upcoming week:   * Deployment   Issues:   * Untestable methods noted and marked in test coverage report |